Module Seven Sprint Retrospective

Martin E. Ousley

Southern New Hampshire University

CS-250: Software Development Lifecycle 2026 C-1

Prof. Joseph Rangitsch

March 1, 2026

As the Scrum Master, it is my job to work with the Product Owner to maintain the product backlog and coordinate the Sprint Review and Retrospective. In this Sprint, the team took on various tasks to improve the SNHU Travel site by updating and enhancing the information available to users and how it was displayed. During this Sprint, the highest-priority tasks were to display popular destinations, display resort and wellness locations, and quickly switch between options available within the app. These were decided during the Product Owner and Client meeting for feedback and were given to the Product Owner regarding the popularity of wellness resorts during this time of year. The Agile workflow required that these tasks be added to the backlog, given an estimated size to be discussed during sprint planning, and acceptance criteria detailed with enough leeway to be realistically achievable.

Sprint planning was done at the beginning of the Sprint, covering user stories 1-5 based on Client feedback and assigned priorities. These tasks were then discussed with the Developer and Tester on the acceptance criteria and estimated sizing. After which, three tasks were assigned to the team to complete during this Sprint: tasks 1, 2, and 3, focusing on the search results and the filtering that users are presented with.

During the Sprint Retrospective, the Developer and Tester reported that they completed their tasks on the development and testing of the new updates for user stories 1, 2, and 3, and that an additional task, 7, was added during the Sprint as a high-priority change before the update goes live. The user stories of 1, 2, and 3 were already on the backlog at the start of the Sprint. They were refined via email exchanges between the developer and the product owner, which provided additional clarity on the acceptance criteria. User story 7 was added ad hoc later in the Sprint as a high-priority change, with the product owner justifying its priority to the clients during the daily scrum meeting. The change of direction was minor, as most ongoing tasks also focused on updating results to meet the clients' expectations.

Communication within the team was maintained via email, a board forum, kanban, and during the daily scrums. The primary communication this Sprint was via email, with updates to the user stories and test cases on the kanban board. The best examples are the emails sent by the developer and the Tester requesting additional clarity of their tasks before starting to avoid mistakes. It was also helpful that the user stories and test cases were shared via the office kanban board, allowing quick updates during meetings and mid-sprint as work continued.

For this project, the Agile workflow was beneficial, enabling quick adjustment to the client's needs and facilitating teamwork. During one of the initial Scrum meetings for this Sprint, it was decided that the Tester and developer would work side by side during the initial coding to help create tests and ensure code quality standards are met. Another benefit of using Agile on this project was that we were able to provide clear acceptance criteria for our tasks to the team and to get client feedback to help improve them during the Sprint. The one con we had was that we needed to discuss the new items with justification for adding them to this Sprint instead of adding them to the backlog and tasking them for the next Sprint. The other con we had was that the project's duration was short, leading to shorter sprints and a faster turnaround time for new features, with less testing time during development.